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Illustrative teaching extension of The Window Room; not a client record, supplier quote, site survey, or construction-ready document. Pending professional review.
How to use
Use this as a planning attachment to a project discussion. Agree responsible parties and interfaces explicitly; this document contains no legal terms and does not replace a project agreement. Review each exclusion for an unresolved interface; name the needed provider without inventing an appointment.
1. Name the deliverable and its intended use.
1. Assign responsibility at each handoff, including work provided by others.
1. Record changes against the agreed baseline rather than overwriting it.
Review before use
1. An exclusion is not a complete plan unless someone owns the interface.
1. A concept drawing is not automatically a construction document.
1. A task list without an agreed boundary does not define scope.
Replace illustrative information with verified project records. No approval, legal agreement, or construction readiness is represented. Keep completed client documents in your own secure system.
Illustrative worked example
Project boundary
Name included rooms and distinguish work areas from adjacent coordination areas.
The Window Room only. No adjacent-room redesign represented.
Discovery and brief
List the information to gather and the output to review.
Review provided room data and prepare an illustrative brief. Site verification remains outstanding.
Concept development
State what will be compared and what happens after selection.
Compare Quiet Oak and Deep Olive; continue only Quiet Oak into the sample drawings and materials.
Drawings and schedules
Specify document names, intended use, and level of detail.
WR-01 furnished plan; WR-02 joinery elevation; partial material schedule. R0 illustrative documents, pending review.
Responsibilities
Record who provides measurements, approves selections, coordinates specialists, and places orders. Leave unresolved roles explicit.
Surveyor, reviewer, purchasing party, and installation party not appointed in this example.
Review checkpoints
Define when feedback is required and who consolidates it. Put revision allowances in the separately agreed scope.
Brief, concept, and coordination reviews proposed; review dates and revision allowances not agreed.
Exclusions and interfaces
List omitted services and information you must receive from others.
No structural design, electrical design, code assessment, permit application, order placement, or construction supervision in the sample.
Change record
Document a requested change and its potential effect before altering the baseline.
No approved scope changes. Record new requests with an owner and impact review.
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